Team 5

10/28/19

Meeting Log 6

* Meeting focused on updating with each other about what we had done the past week
  + Unexpected drop of a team member has pushed us behind schedule slightly
  + Mauro and Haley worked on the overall structure of what the SQL databases would look like for the backend
  + Ziad began to create a front-end template that we will be filling up more and more
  + BJ worked to recreate new GitHub repos to update the members and reupload the past meeting logs, as well as the previous milestones
    - The deliverables repo has yet to be update
    - In addition, BJ created a Heroku account to begin preparing for hosting our website
  + Throughout the meeting Mauro continued to work through the backend SQL databases and the process of creating the tables
  + Haley was working on writing up a meeting log for 10/21/19 that we had forgotten to log
    - Also worked on creating the tables for the database with Mauro
  + Ziad continued to work on the front end template for the website
  + BJ was working through updating the new repos and looking into what Heroku does
* We have Milestone 3 due this Friday, which requires us to have a live demo of some of the features in-progress to be implemented
  + We are focused on being able to demo the log-in as well as the sales graph/chart
  + Most of the demo features will be focused on the front-end side of the project